## Slide 1: Problem solving in project management
Dr. Anne arendt

## Slide 2: create an assessment group
This will probably work best if your group is over 4 people and under 12.
Introduce yourselves to one another.
Choose a note taker and ensure they are up for the task. There will be a good amount of notes being taken. This is a more critical role than we often give it credit for.
Choose a facilitator and ensure they are up for the task.
All agree to participate. A facilitator is simply a person responsible for coordinating the work of a group.

## Slide 3: Creating a problem statement
PART 1: CREATING A VIABLE AND MEASURABLE PROBLEM STATEMENT
Why? Well, how can you solve a problem if you cannot define it in a viable and measurable way?
Brainstorm a rough initial problem statement (a statement, by the way, can be more than one sentence). Write down your problem or current state

## Slide 4: Creating a problem statement
Now, make sure your problem statement is inclusive of below answers – be as specific as possible (revise as necessary):
who does it affect / does not affect (note: “me” is not an acceptable answer)
what does it affect / does not affect (be specific)
how does it affect / does not affect (be specific)
when is it a problem / is not a problem (be specific)
where is it a problem / is not a problem (be specific)
Write down your modified problem or current state that includes above criteria (modified problem statement is again multiple sentences)

## Slide 5: Creating a problem statement
Identify desired or future state (include the who, what, how, when and where)
Then,
Combine your revised problem or current state and your desired future state into a single statement (this will be multiple sentences). This might take a couple of attempts but stick with it. It needs to include who, what, how, when and where you came up with above.
This is your official problem statement (final version)

## Slide 6: Official problem statement
Review your new problem statement (current and future state combined) against the following criteria. If it fails a criteria then update your official problem statement (final version)
Focuses on only one problem. yes or no ( you want to be able to say yes here)
Less than approximately ten sentences long yes or no ( you want to be able to say yes here)
Does not suggest a solution (that is to come in the forthcoming steps) yes or no (you want to be able to say yes here)
Is the problem stated objectively using only the facts? yes or no (you want to be able to say yes here)

## Slide 7: Official problem statement
Continued:
Is the scope of the problem limited enough to handle? yes or no (you want to be able to say yes here)
Will all who read it understand the same meaning of the problem? yes or no (you want to be able to say yes here)
Does the statement include "implied causes" or "implied solutions?" yes or no (we do not want implied causes or solutions yet, that will come soon, so here you want to be able to say no)
Has the "desired state" been described in measurable terms? yes or no (you want to be able to say yes here)
Do you have a target date identified? yes or no (you want to be able to say yes here)

## Slide 8
STOP. Review above as this is going to be used to assess your situation as well as define and determine recommendations – then go to next part

## Slide 9: Situation analysis
Part 2: Situation Analysis
Why? Knowing something about the perceived details of the problem will help you identify factors you feel should be in a decision
What is the history of the problem? How long has it existed? (Specifically not generally; “A long time” or “I don’t know” or similar are not acceptable answers)

## Slide 10: Situation analysis
How serious is the problem? (Specifically not generally. Simply saying “serious” is not enough detail. Here you are basically asserting why I should care.)
What are the causes/influences/affects of the problem? (List a minimum of three causes)
What are the symptoms/effects of the problem? (List a minimum of three symptoms)

## Slide 11: Situation analysis
What methods already exist for dealing with the problem? (One word answers are not acceptable)
What are the limitations of those methods? (List a minimum of three limitations)
How much freedom do you have in gathering information and attempting to solve the problem?
What obstacles keep you from achieving the goal? (One word answers are not acceptable)
Can the problem be divided into sub problems for definition and analysis? yes or no (we usually want a single issue to focus on, so here you want to be able to say no in most cases)

## Slide 12
STOP. Review as this is going to be used to drive your decision analysis – then go to next part

## Slide 13: Decision analysis
Part 3: Decision Analysis
Why? Having a clear idea of what you (and others – multiple viewpoints are strongly recommended) consider to be the most important factors in a decision will help you in making an informed decision

## Slide 14: Decision analysis
First, before making any recommended solutions, we have to identify a few criteria:
Examine what an ideal decision consists of and what should be included and excluded out of that decision.
List a minimum of four factors that should be considered when choosing the best decision. Things like: Solution is feasible, solution is affordable with current budget, solution will work for the medium to long term, solution can be implemented within one year, solution will not negatively impact other areas of organization, etc.

## Slide 15: Decision analysis
Identify what a reasonable or fairly good situation would be. This becomes important when the ideal solution can not be reached.
Determine what standards should be utilized to judge a decision. (List a minimum of four standards that need to be met when choosing a best decision. Things like: The solution must be sustainable for a minimum of 5 years, the solution must cost less than $250,000 in total in up-front costs and less than $20,000 in ongoing yearly costs, etc.).

## Slide 16
STOP. Review as this is going to be used to assess your recommended solutions – then go to next part

## Slide 17: Recommendation selection
Part 4: Recommendation Selection
Why? Having a number of options considered and weighed will increase your likelihood of making a decision that is more beneficial.
Identify as many possible solutions to our problem as you can (you need to have a minimum of four possible solutions here)

## Slide 18: Recommendation selection
Choose what you see as the best solution based on the criteria you specified in decision analysis (part three above)
Eliminate any solution that does not meet the requirements above and focus on those that could ultimately be utilized.
You should also be concerned with whether or not the solution chosen solves the problem or just minimizes it.

## Slide 19
STOP. Review above as this is going to be your recommendation– then go to next (and final) part

## Slide 20: Situation and recommendation review
Part 5: Situation and Recommendation Review
Why? Knowing something about the history and current situation will help you understand how things came to be and the parameters within which a solution needs to function.
This will help you communicate your ideas as well as better understand your audience’s perspective (to whom you will be proposing idea)

## Slide 21: Situation and recommendation review
Is the solution workable in relation to the problem? yes or no ( you want to be able to say yes here)
Are there any limits that the solution presents? (Note: all solutions have limits. One word answers are not acceptable)
When looking at the advantages and disadvantages of your proposed solution, which are there more of?
Does the chosen idea live up to the standards of the decision criteria? yes or no ( you want to be able to say yes here)

## Slide 22: Situation and recommendation review
Are the facts and information gathered consistent with the proposed solution? yes or no ( you want to be able to say yes here)
What would have to be done to accomplish your proposed course of action? (be specific – this should be a minimum of a few sentences)
When could you reasonably expect results?

## Slide 23: Situation and recommendation review
What unplanned events or accidents are likely to jeopardize planned actions? (all plans have risks—identify the risks here)
What are the long and short-term effects of this solution if adopted? (one word answers not acceptable here)
and lastly,
Would the solution really, in a currently feasible way, solve the problem even after you answered the above questions? yes or no ( you want to be able to say yes here)

## Slide 24
If you made it to here, you have likely made an excellent problem statement and problem solving recommendation!
Now go share your idea and make it happen.
Don’t forget to credit those involved throughout implementation.

## Slide 25
Thank you for your time, attention, and participation!
Dr. Anne Arendt
Technology Management
Utah Valley University
Anne.arendt@uvu.edu
Files will always be available at:
http://www.ourdeskdrawer.com/